### Project Planning Template (Product Backlog & Sprints)

| Date: | 29 September 2026 |
| --- | --- |
| Team ID: | SWTID-2026-2095 |
| Project Name: | AI FITTRACK API |
| Maximum Marks: | 5 Marks |

#### Product Backlog & Sprint Schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register by entering my email and password (hashed with bcrypt). | 2 | High | [Team Member] |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a session confirmation upon registration. | 1 | High | [Team Member] |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering my email and password. | 1 | High | [Team Member] |
| Sprint-2 | Contact Management | USN-3 | As a user, I can create, view, update, and delete my contact entries. | 5 | High | [Team Member] |

#### Project Tracker & Velocity:

- Average Velocity Calculation: With a sprint duration of 10 days and team velocity of 20 points, Average Velocity $AV = \frac{20}{10} = 2$ story points per day.